Project Planning Phase

Project Planning (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 25-06-2026 |
| --- | --- |
| Team ID | 23A51A4441 |
| Project Name | Metro Ticket Generating System in ServiceNow |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Metro Ticket Booking | USN-1 | As a user, I can select source and destination stations for my journey. | 2 | High | 1 |
| Sprint-1 | Metro Ticket Booking | USN-2 | As a user, I can select journey date and number of passengers. | 2 | High | 1 |
| Sprint-1 | Fare Calculation | USN-3 | As a user, I can view fare automatically based on selected stations. | 3 | High | 1 |
| Sprint-2 | Ticket Generation | USN-4 | As a user, I can submit a metro ticket booking request. | 3 | High | 1 |
| Sprint-2 | Notification Service | USN-5 | As a user, I can receive booking confirmation through email notification. | 2 | Medium | 1 |
| Sprint-3 | QR Code Generation | USN-6 | As a user, I can receive a QR-code-based digital metro ticket. | 5 | High | 1 |
| Sprint-3 | Fare Management | USN-7 | As an administrator, I can maintain fare information between stations. | 2 | Medium | 1 |
| Sprint-4 | Dashboard & Reporting | USN-8 | As an administrator, I can monitor revenue and booking trends through dashboards. | 3 | Medium | 1 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 5 Days | 22 Jun 2026 | 23 Oct 2022 | 12 | 26 Jun 2026 |
| Sprint-2 | 14 | 5 Days | 23 Jun 2026 | 24 Nov 2022 | 14 | 26 Jun 2026 |
| Sprint-3 | 16 | 5 Days | 24 Jun 2026 | 25 Nov 2022 | 15 | 26 Jun 2026 |
| Sprint-4 | 10 | 5 Days | 25 Jun 2026 | 25 Nov 2022 | 10 | 26 Jun 2026 |

Burndown Chart: